## Slide 1: AGILE METHODOLOGY
BY:-
SHRADHA ROY
SAYAN DATTA
ARNAB PRATIHAR
DEBOJYOTI BASU
ROCHITA BAGCHI

## Slide 5
The agile software development emphasizes on four core values:-
Individual and team interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 6: SCRUM
Scrum is a framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
Scrum itself is a simple framework for effective team collaboration on complex products.
Scrum is not a methodology.
Scrum implements the scientific method of empiricism.
Scrum replaces a programmed algorithmic approach with a heuristic one, with respect for people and self-organization to deal with unpredictability and solving complex problems.
Scrum employs an iterative and incremental approach to optimize predictability and control risk.

## Slide 7
Incremental And Iterative
Incremental
Iterative

## Slide 8: The scrum master is not the project leader and is not held accountable for outcomes.
Helping the team to reach consensus for what can be achieved during a specific period of time.
2. Helping the team to reach consensus during the daily scrum.
3. Helping the team to stay focused and follow the agreed-upon rules for daily scrums.
4. Removing obstacles that are impeding the team's progress. 5. Protecting the team from outside distractions.

## Slide 10: WHAT IS SPRINT PLANNING?
Sprint planning is a time-boxed working session that lasts roughly 1 hour for every week of a sprint.
In sprint planning, the entire team agrees to complete a set of product backlog items.
This agreement defines the sprint backlog and is based on the team’s velocity or capacity and the length of the sprint.

## Slide 11: WHO DOES SPRING PLANNING?
Sprint planning is a collaborative effort involving a Scrum Master, who facilitates the meeting, a Product Owner, who clarifies the details of the product backlog items and their respective acceptance criteria, and the Entire Agile Team, who define the work and effort necessary to meet their sprint commitment.

## Slide 12: HOW DO WE PREPARE?
Ensure all sprint candidates meet
the team’s
definition of ready.
In the days leading up to sprint planning, the Product Owner identifies the items with the greatest value and works towards getting ready.
+ Create testable examples
+ Assign a relative story point value
+ Remove dependencies
+ Meet INVEST criteria
+ Define the acceptance criteria

## Slide 13: WHAT IS THE BACKLOG?
The product backlog can address just
about
anything, to include
new functionality,
bugs, and risks.
Product backlog items must be small enough to complete during a sprint and should be small enough to complete within a few days. All stories must be verified that they are implemented to the satisfaction of the Product Owner.
The sprint backlog is a list of tasks
identified by the Scrum team to
be completed during the Scrum sprint.

## Slide 14: DETERMINING VELOCITY
First of all, as velocity is unique to every team, never use another team’s velocity to plan your sprint. Derive team velocity by summing the story point estimates of all completed and accepted work from the previous sprint.
By tracking team velocity over time, teams will begin to focus less on utilization and consequently more on throughput.

## Slide 15: DAILY STANDUP
In Scrum, on each day of a sprint, the team holds a daily scrum meeting called the “daily standup.” Meetings are typically held in the same location and at the same time each day. Ideally, a daily scrum meeting is held in the morning, as it helps set the context for the coming day's work.

## Slide 16: POKER PLANNING
First Developed By James Grenning.
Aim:- Create estimates in a short time and involve the whole team.
Basic Process:- Estimation, Discussion.
James Grenning’s Set:- 1,2,3,4,5,7,10
Infinity Card.
“Agical” Card Set.
Variations:- Poker Chip.

## Slide 17: BURN DOWN CHART
BURN DOWN CHART